**Sprint 2 Report**

**DAVE**

John Wilde,

Ken “Gondar the Bounty Hunter” High

Cyrus Farsoudi

Alec Reid

Nika Wu

**Start Doing**

* Merge separate pieces together
* Integrate more often with smaller components
* Intuitive GUI output
* Use unit testing (possibly PyUnit)
* Agree on using style standard (PEP 8 Python Style Guide)

**Stop Doing**

* Word (.docx) output
* Stop smelling
* Getting off track during meetings
* Showing up late

**Continue Doing**

* Everything else
* Agree of Definition of Done
* Specifically, researching methods to make output more coherent
* Finish director algorithm
* Web-scraping

**Work Completed**

* PDF output is done
* Revised parser to Python3.4
* Lists for data “pools” complete
* Refinement of text generation

**Work Uncompleted**

* Continue learning the capabilities of Nltk
* Coherent sentence generation, using n-grams
* Parser/Director program
* Web parser
* Basic GUI
* Unit-Testing

**Work Completion Rate**

* User Stories Completed: 1
* Total Ideal Work Hours Completed: 27
* Total Number of Days During the Sprint: 6
* User Stories/Day: 0.17
* Ideal Work Hours/Day: 5.33