**Sprint 3 Report**

**DAVE**

John Wilde

Ken “Gondar the Bounty Hunter” High

Cyrus Farsoudi

Alec Reid

Nika Wu

**Start Doing**

* Going to the beach

**Stop Doing**

* Stop smelling
* Web scraping
* Showing up late
* Lack of integration
* Not using Git often enough

**Continue Doing**

* Using Git
* Using scrum practices
* Using good engineering practices like unit testing

**Work Completed**

* Completion of parser
* Completion of director algorithm
* Integration of all components together

**Work Uncompleted**

* More coherent generation
* More Unit-Testing
* Executable
* More data, with better distribution within genres
* Bigger n-grams
* PDF Bug
* Memory

**Work Completion Rate**

* User Stories Completed: 4
* Total Ideal Work Hours Completed: 115
* Total Number of Days During the Sprint: 6
* User Stories/Day: 0.33/day
* Ideal Work Hours/Day: 9.94