**Sprint 1 Report**

**DAVE**

John Wilde,

Ken “Gondar the Bounty Hunter” High

Cyrus Farsoudi

Alec Reid

Nika Wu

**Start Doing**

* Merge separate pieces together
* Need to get format proper
* Intuitive GUI output
* Agree of Definition of Done
* Use unit testing (possibly PyUnit)
* Agree on using style standard (PEP 8 Python Style Guide)

**Stop Doing**

* Stop doing database integration
* Stop smelling
* Getting off track during meetings

**Continue Doing**

* Everything else
* Specifically, researching methods to make output more coherent
* Continue learning how to web scrape
* Continue working on .pdf and .doc output

**Work Completed**

* Installation of Python3.4
* Create basic Python program that uses Nltk functions to swap words from a given input text
* Write text from input file to output file using Python
* Return generated sentences

**Work Uncompleted**

* Convert output to a pdf and to a word doc
* Continue learning the capabilities of Nltk
* Coherent sentence generation

**Work Completion Rate**

* User Stories Completed: 1
* Total Ideal Work Hours Completed: 37
* Total Number of Days During the Sprint: 6
* User Stories/Day: 0.17
* Ideal Work Hours/Day: 6.17