Sprint 2 Plan

DAVE

John Wilde,

Ken “Gondar the Bounty Hunter” High

Cyrus Farsoudi

Alec Reid

Nika Wu

High-Level Goals:

Formatting the text

Making it more readable

Team Roles:

Ken - Product Owner

John - Scrum Master

Nika - Developer

Alec - Developer

Cyrus - Developer

User Stories:

User Story 1:As a scriptwriter, I would like a program that can return stories in conventional screenplay format because screenplay format is crucial to readability.

Task 1: Revise parser from Python2.7 to Python3.4, and integrate 	with existing code. (1-2hrs, Ken)

Task 2: Write lists for data “pools”. Names, Action Lines, Scene Headings, Dialogue, and Parentheticals. (30 mins, Ken)

Task 3: Write “Director” algorithm using random generators and the generator.py code to generate output. (3-4 hrs, Ken)

Task 4: Write program so that program can take output and put it into a .docx and .pdf format (5 hrs, Cyrus)

Task 5: Continue working on web scraping into .txt files based on genres of screenplays. (8 hrs, Alec)

Task 6: Begin GUI development using Python

User Story 2: As a person, I would like a program that can generate humorously insane/random stories on a whim because I enjoy laughing.

Task 1: Research further methods for Python generation of text, either using bigrams or CFGs. (5 hrs John, 5 hrs Nika )

Task 2: Continue refining text generation to be more coherent and follow a story line. (5 hrs John, 5 hrs Nika)

Scrum Times: MW: 4:30-5:00pm, BE 316

F: 4:30-4:45pm, Santa Cruz Coffee Roasters, Pacific Ave

Scrum Board:

Burnup Chart: