Sprint 3 Plan

DAVE

John Wilde,

Ken “Gondar the Bounty Hunter” High

Cyrus Farsoudi

Alec Reid

Nika Wu

High-Level Goals:

Integration of individual pieces

Outputting actual formatted screenplays

Easiness for users

Team Roles:

Ken - Product Owner

John - Developer

Nika - Developer

Alec - Scrum Master

Cyrus - Scrum Master

User Stories:

User Story 1 :As a scriptwriter, I would like a program that can return stories in conventional screenplay format because screenplay format is crucial to readability. (13 pts)

Task 1: Write “Director” algorithm using random generators and the generator.py code to generate output. (2 hrs, Ken)

Task 2: Continue working on web scraping into .txt files based on genres of screenplays. (2 hrs, Alec)

User Story 2: As a user, I want to be able to run the program from a standalone executable file so that I don’t have to deal with the command line. (13 pts)

Task 1:  Research a method to take Python code and generate a .exe file, and begin implementation of such method. (8+ hrs, Cyrus)

User Story 3: As a writer, I would like like to have the option to choose character names myself so that I can develop the characters and be creative. (5 pts)

Task 1: Implement a character creation page of the GUI with entry boxes for inputing character names. (5-6 hrs, John, Alec)

User Story 4: As person with no time, I want to be able to press a  single button to generate a script so that I can be lazy and save time. (2 pts)

Task 1: Create functional button on the homepage of the GUI app that when pressed runs the program and generate output. (2 hrs, John)

User Story 5: As a user, I want to be able to select specific genres of movies so that I can enjoy a wide range of feels.

Task 1: Create buttons for every genre, and set variable flags when to the button are pressed that can be passed to the Director Algorithm. (4 hrs, John)

User Story 6: As a writer I would like to read a correctly formatted series of grammatically valid sentences because word jumbles are hard to read.

Task 1: Continue refining text generation using n-grams.

(5+ hrs, Nika)

Scrum Times: MW: 4:30-5:00pm, BE 316

F: 4:30-4:45pm, Santa Cruz Coffee Roasters, Pacific Ave

Backlog:

User Story: As a user, I want to have a graphical user interface that pleases the eye so that I can fully enjoy my time working with DAVE. (5 pts)

User Story: As a user, I want to specify the length of output (preferably by page number) so that things are reasonable and realistic. (3 pts)

User Story: As a user, I want to be able to select the amount of primary characters and minor characters so that I have more specific control on the people in the scripts. (3 pts)

Scrum Board:

Burnup Chart: